Report

As the scrum master for the SNHU travel project, I will be looking back and evaluating our team’s performance. I’ll be looking to see how the various roles of the team contributed to the success of the project. I’ll be seeing how the user stories were handled and completed. I’ll check how interruptions were handled, how well our communication as a team was, what tools were used this time around, and whether agile was good or not for our project.

Looking back at my role as scrum master, these are some of the things I did to help our project succeed. I had scheduled a stand-up daily scrum; these would help our team get aligned with the sprint goal. These meetings allowed us to share our progress and address any problems. I was there to help with the flow of the meeting and make sure we all talked. I am also in charge of the sprint review and retrospective, that is what I will be discussing in this document.

Some things the product owner helped our team succeed in the SNHU travel project are they helped by getting and clarifying the user’s stories. They also communicated regularly with stakeholders to get feedback on their requests and to make sure the product met their expectations. The product owner would have one-on-one meetings with the stakeholders to get the info they needed. This helped the backlog be up to date and it made sure the developers worked on the features most desired by the customers. An example would be they had a meeting with the stakeholders and got features the stakeholders wanted, like top 10 places and price filter.

For the development team we had testers and developers that would update the task board, create test criteria for the user stories, and handle the coding. Their goal is to make the SNHU travel website. Before anything was done an estimation practice was done, planning poker, and they all got a scope of what could be done within the sprint. The testers then would take the user stories from the product owner and create test criteria so developers could code it up. Whenever any of the development team didn’t understand something, they would send an email to the product owner for clarification. Because of the scrum meetings that happen every day they would be able to keep track of what they needed to do and if the product owner didn’t get to them on time they could come to me and I would figure something out for them.

This is how scrum practices helped the team to finish the user stories. With sprint planning we were able to estimate the story points and figure out what was achievable within our allotted sprint time. During the daily stand-up scrum meetings, the team would discuss progress and any new requirements for the user stories from the product owner. From there the testers would take the user stories and make test criteria for the developers to then code and complete.

Sometimes during the process of completing the product or finishing the user stories there are times some ideas would change, or new features would be requested. This is how we handled the interruptions during the sprint; the product owner had requested a change to the product which was vacations with detox/relaxation. So, what we would do is update the backlog and then we would discuss how we would implement it during the scrum meeting. From there the testers would revise the info and some criteria to meet the new request. Then the developers would code it.  As we can see the interruptions were not that big a deal and we were able to adapt.

A way I helped communicate with the team is I made sure everyone talked during the scrum meeting. I also made sure we were all heard and that we were not stuck anywhere. I also made sure to email the product owner if some features were confusing to the team. I made sure the task board was always up to date on goals and new features. By doing all this it helped the team run as a well-oiled machine. We would all be on the same page for what the goal needed to be even if it changed a little. The meetings I would say always helped us as a team stay in contact and know we are not alone boosting morale.

Agile tools such as JIRA helped our team keep us organized and helped increase efficiency. Features that we used from it were agile boards, backlogs, and story points this helped us keep track of this stuff in a one simple place. During sprint planning we would use the backlog feature to help us prioritize user stories and estimate how long we might take on them. During daily stand-up meetings we could see the updates from the product owner in real time, helping us have a clear goal still. Using these types of tools helps us stay on task and keep organized of what needs to be done and what is done.

Was the agile approach good for this project let’s see we had pros and cons with this method. Some pros where it was easy to get updated and change things if need be. We were able to communicate with the stakeholders more to get their input on the product. We as a team communicated a lot more with each other through our many event meetings throughout the sprint. This kept the user stories up to date and everyone aligned with the goal. Some cons though were there are a bit more meetings taking people’s time. It is easy to make changes but sometimes there can be too many changes. Our timeframe to get the job can seem difficult when we must update the product with the changes. Despite these challenges I would say Agile was the best fit for this project because stakeholder feedback for a site for customers is important. Also, data does change from time to time like our vacations being from just top 10 vacations to top 10 detox vacations.

In conclusion, I would say the whole team worked well together and we got the job done in the scope parameter. The agile practices that were implemented helped make the whole project feel organized and using the tools made it run efficiently. Seeing everyone communicate well really made the changes not that big of a deal when they came. I would say agile was a perfect fit for this product.

Works cited

Atlassian. (2024). Agile tools for software teams - Jira Software | Atlassian. Atlassian. https://www.atlassian.com/software/jira/agile